Phase 0: The "Day 0" Prep (Next 4 Days)

Do not write new features. Build the factory so you can build the car.

- Repository: Create biznexus-agent. Add .gitignore for Python/Node.

- Environment:

  - Frontend: npx create-next-app@latest (Tailwind, TypeScript).

  - Backend: pip install fastapi uvicorn pandas crewai langchain-google-genui prophet faiss-cpu react-speech-recognition.

- Data Generation (Systems Engineer):

  - Create inventory.csv (Items, Stock, Lead Time).

  - Create sales_history.csv (Date, Item, Amount).

  - Create competitors.json (List of rival products to search).

Phase 1: The Core Engine (Hours 0-12)

Focus: "Deploy the Actual Functionality." If this doesn't work, nothing else matters.

Objective: A working loop where User Input $\rightarrow$ Agent Swarm $\rightarrow$ JSON Response $\rightarrow$ UI Display.

- Backend (Agent Engineer & Systems Engineer):

  - The Brain (CrewAI): Set up 3 Agents (Finance, Inventory, Marketing).

  - The Tool: Write the Python function read_csv() so agents can read the mock data.

  - The API: Create the FastAPI endpoint POST /analyze that accepts a query and returns a JSON response.

  - Orchestration: Ensure the "Manager Agent" can delegate: "Inventory is low" $\rightarrow$ triggers Marketing Agent to "Write an ad."

- Frontend (Architect):

  - The Shell: Build the layout with the Sidebar, Chat Area, and Right Panel.

  - The Connection: Write the fetch() function to send the user's text to the Backend and console.log the result.

  - Status Lights: Implement Feature #1 (Agent Status) immediately. You need to see which agent is "thinking" during testing.

Phase 2: The "Real Engineering" Features (Hours 12-24)

Focus: Adding the complex backend logic features you selected.

Order of Implementation:

- Live Web Search (Agentic):

  - Task: Add DuckDuckGoSearchRun tool to the "Marketing Agent".

  - Test: Ask "What is the price of Samsung M34?" and get a real number.

- Dynamic RAG (File Upload):

  - Task: Create POST /upload endpoint. Use FAISS to vector-store the PDF text.

  - Test: Upload a dummy "Government Tax Policy.pdf" and ask "What is the tax rate?"

- Real ML Forecasting:

  - Task: Implement Facebook Prophet on sales_history.csv.

  - Test: Ensure the endpoint returns an array of 30 future data points [ {date: "...", sales: 1200}, ... ].

Phase 3: The UI & "Wow" Features (Hours 24-36)

Focus: Integration. Ordering these by Simplicity vs. Impact.

We will build these in this specific order to maximize your demo's quality even if you run out of time.

1. The What-If Simulator (High Impact, Low Risk)

- Why first? It’s the visual centerpiece of the dashboard.

- Dev: Frontend only.

- Logic: Connect a Slider component to a Recharts Line Graph. Logic: projected_revenue = baseline + (slider_value * multiplier).

2. Voice Command (High Impact, Easy Lib)

- Why second? Adds the "Accessibility" factor.

- Dev: Install react-speech-recognition.

- Logic: Mic button $\rightarrow$ Speech-to-Text $\rightarrow$ Fills Input Box.

3. The "Do It" Button (The Agentic Feel)

- Why third? Proves the AI is actionable.

- Dev: Simple Button component.

- Logic: On click $\rightarrow$ Show a toast.success("Action Executed") notification.

4. Vernacular Toggle (Hinglish)

- Why fourth? Great for the "India" story, but strictly prompt engineering.

- Dev: Boolean toggle.

- Logic: If True, append "Reply in Hinglish" to the system prompt.

5. Draft to PDF

- Why fifth? Good utility, but not flashy.

- Dev: jspdf library.

- Logic: Take the chat response string $\rightarrow$ Save as .pdf.

6. WhatsApp & Calendar Integration

- Why last? These are mostly "mock" features in a hackathon environment.

- Dev: UI Widgets only.

- Logic: Static display of "Upcoming Events" or a fake "Message Sent" alert.

Phase 4: The Final Polish (Last 4 Hours)

- The Design Check: Ensure the "Monochrome Luxury" vibe is consistent. No accidental blue buttons or green success messages—keep it Black/White/Grey.

- The Loading State: Ensure the "Agent Status" lights pulse smoothly while the backend (Prophet/Search) is crunching data.

- The Demo Recording: Record a "Happy Path" walkthrough just in case the live internet fails.

Summary of Your Tech Stack

| Layer | Technology |
| --- | --- |
| Design | Apple Monochrome (Black, White, Grey, Glassmorphism) |
| Frontend | Next.js, Tailwind CSS, Recharts, Framer Motion |
| Backend | Python FastAPI, Pandas |
| AI Logic | CrewAI (Orchestration), Gemini 1.5 Flash (LLM) |
| Advanced | Prophet (ML), FAISS (RAG), DuckDuckGo (Search) |